8. An Action Plan for the implementation of the National Forestry Program on Forest Conservation and Development in the Republic of Azerbaijan, I stage: 2020-2025

| № |  | Activity |  | Expected results | Executive bodies |  | Execution period (years) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | 2 |  | 3 | 4 |  | 5 |
| 8.1. Ensure environmental and protective functions of forests, sustainable management and efficient use of forest resources |  |  |  |  |  |  |  |
| 8.1.1. Ensure and increase the usefulness of forests by maintaining the environmental and protective functions in front |  |  |  |  |  |  |  |
| 8.1.1.1. |  | Management and use of forest areas to get benefit by maintaining the environmental and protective functions, implementation of tree cutting and processing activities in only limited forest areas |  | The protective and environmental functions of the forests will be strengthened, the tree cutting will be carried out only in limited forest areas. | MENR |  | 2020-2025 |
| 8.1.1.2. |  | Conduct research to assess and expand the protective functions of the forests and ecosystem services, develop and support assessment studies and awareness programs |  | For the purposes of this, relevant researches will be conducted, evaluation studies and awareness programs will be developed and supported. | MENR NGO ANAS MoA |  | 2020-2025 |
| 8.1.2. Sustainable resource management on non-timber forest products and the contribution of good practice to food security and the growth of incomes of indigenous people, private sector and forestry financing |  |  |  |  |  |  |  |
| 8.1.2.1. |  | For the purpose of promoting sustainable use and trade of non-timber forest products, carry out analyses and economic studies on their production, production capacities, and potentials, and use their results |  | Analyzes and studies on the use of non-timber forest products, their production, production capacities, and potentials will be carried out, and their results will be used. | MENR Ministry of Economy LEP NGO |  | 2020-2025 |
| 8.1.2.2. |  | Improve the regulatory framework for the production, processing, and trade of non-wood forest products |  | The regulatory framework for the production, processing, and trade of non-timber forest products will be improved | MENR Ministry of Economy MoA ANAS |  | 2020-2023 |
| 8.1.2.3. |  | Organize training for forest staff and indigenous people, including the private sector, in order to promote environmentally, socially and economically sustainable use of non-wood forest products |  | The environmentally, socially and economically sustainable use of non-wood forest products will be promoted. | MENR Ministry of Economy MoA LEP Private sector, Municipalities |  | 2020-2025 |
| 8.1.2.4. |  | Encourage small-scale processing and manufacturing enterprises for non-wood forest products by the private sector or in the form of a family business |  | Small-scale processing and manufacturing enterprises for non-timber forest products by the private sector or in the form of family business will be encouraged and the employment of the rural population will be ensured. | MENR Ministry of Economy MoA MoH Private sector, LEP |  | 2020-2025 |
| 8.1.3. More efficient use of wood obtained from service and sanitation cutting, organizing plantations of fast-growing tree types, meeting the indigenous people's energy needs by implementing other planned activities as a result of local needs and capacity assessment |  |  |  |  |  |  |  |
| 8.1.3.1. |  | Renewal technical normative and regulative base on the measures for improving the condition of forests and sanitation cutting on the basis of the forest resources assessment results |  | Technical norms and regulative base on the measures for improving the condition of forests and sanitation cutting will be renewed. | MENR ANAS Ministry of Justice |  | 2020-2023 |
| 8.1.3.2. |  | Increase wood supplies by forest care and sanitation cuttings as possible in the relevant forest areas |  | Wood supplies by forest management and sanitation cuttings will be increased. | MENR, Ministry of Economy |  | 2020-2025 |
| 8.1.3.3. |  | Encourage the cultivation of fast-growing and other useful timber types by indigenous people through appropriate measures, including awareness, technical assistance, and other economic initiatives |  | The cultivation of fast-growing and other useful timber species by indigenous people will be promoted through the envisaged initiatives. | MENR LEP Municipalities NGO MoA |  | 2020-2025 |
| 8.1.4. Leasing land and resources of the relevant forestry fund to individuals or legal entities for the purpose of rational and productive use, without prejudice to the sustainability of ecosystems. |  |  |  |  |  |  |  |
| 8.1.4.1. |  | Clearance of lease after the initial consultation with the public (lessee) and the lessor, making relevant changes to the legislation |  | The lease procedure after the initial consultation with the public (lessee) and the lessor, and by making relevant changes to the legislation, will be improved. | MENR Ministry of Economy Ministry of Justice |  | 2020-2025 |
|  |  | 8.1.5. Evaluation of the people's increasing demand for recreation and the capacity of the forests to meet this demand, supporting the proper use of such places by people |  |  |  |  |  |  |
|  |  | 8.1.5.1. |  | Support recreation and ecological tourism development in forest fund areas on the basis of a renewal of relevant normative legal base | Recreation and ecological tourism development in forest fund areas will be supported on the basis of a renewal of relevant normative legal base | MENR Ministry of Economy STA MoH LEP |  | 2020-2025 |
|  |  | 8.1.5.2. |  | Elaborate and use appropriate curricula to encourage the proper use of the recreational places in the forests and the evaluation of such places by peoples in accordance with other relevant regulations, including prevention of fire and pollution | Appropriate curricula to encourage the proper use of the recreational places in the forests in accordance with other relevant regulations, including prevention of fire and pollution, will be elaborated and used. | MENR MES Ministry of Education STA NGO |  | 2020-2025 |
|  |  | 8.1.5.3. |  | Involve indigenous people (community) in the use of the recreational and touristic places in the forests and encourage them to generate income | Indigenous people (community) will be encouraged to involve in the use of the recreational and touristic places in the forests and they will be encouraged to generate income | MENR STA LEP Municipalities |  | 2020-2025 |
|  |  | 8.1.6. Development and submission of a certification system for sustainable forest management with stakeholders, as well as with relevant international organizations |  |  |  |  |  |  |
|  |  | 8.1.6.1. |  | Develop a certification system together with the international organization with relevant experience | A certification system together with the international organization with relevant experience will be developed and submitted. | MENR International organizations LEP NGO |  | 2020-2025 |
|  |  | 8.1.6.2. |  | Develop a national regulatory framework for this type of certification system, establish appropriate institutional capacity for the application of this system in forestry enterprises | A national regulatory framework for this type of certification system will be developed, appropriate institutional capacity for the application of this system in other forestry enterprises will be established. | MENR Ministry of Economy |  | 2020-2025 |
|  |  | 8.2. Measures on protection of forest resources and biodiversity, reducing negative effects and adaptation to the climate change |  |  |  |  |  |  |
|  |  | 8.2.1. Measures to eliminate the harmful effects of the people on forest resources, particularly to prevent illegal cutting of forests and to eliminate pressures related to grazing, recreation, and tourism |  |  |  |  |  |  |
|  |  | 8.2.1.1. |  | Strengthen the role and activities of local authorities and law enforcement authorities, and the institutional capacity of forestry institutions | The role and activities of local authorities and law enforcement agencies and the institutional capacity of forestry institutions will be strengthened. | MENR LEP Local law enforcement agency, Municipalities |  | 2020-2025 |
|  |  | 8.2.1.2. |  | Improve the legal framework for access to forest fund lands and resources, sustainable use of them (e.g., the supply of wood for fuel, grazing of animals, people's rest, etc.) | The legal framework for access to forest lands and resources, sustainable use of them will be improved | MENR MoJ Ministry of Economy MoA |  | 2020-2022 |
|  |  | 8.2.1.3. |  | Strictly forbid recreation activities in specially protected natural areas. | The specially protected natural areas will be protected. | MENR MES, MoJ |  | 2020-2022 |
|  |  | 8.2.1.4 |  | Establish protection zones in the forests for the endangered ecosystems and species of particular value | The sufficient amount of biodiversity zones will be established. | MENR ANAS |  | 2020-2025 |
|  |  | 8.2.1.5. |  | Take relevant measures to prevent the mass destruction of the forests in the territories of Nagorno Karabakh occupied by Armenia and surrounding regions within the international initiatives and projects | Relevant measures will be taken to prevent the mass destruction of the forests in the territories of Nagorno Karabakh occupied by Armenia and surrounding regions within the international initiatives and projects. | MENR MFA MoJ Representative offices of international organizations in Azerbaijan |  | 2020-2022 |
|  |  | 8.2.1.6. |  | Promote sustainable resource management planning as a result of the assessment of forest resources | Sustainable resource management planning in terms of meeting the needs of indigenous people as a result of the assessment of forest resources will be promoted. | MENR MoA SCPI |  | 2020-2022 |
|  |  | 8.2.1.7 |  | Encourage the import of timber and the use of wood substitutes by taking relevant measures | The import of timber and the use of wood substitutes will be encouraged by taking relevant measures. | MENR Ministry of Economy SCC NGO |  | 2020-2025 |
|  |  | 8.2.2. Development and implementation of relevant measures and projects protecting biodiversity in forests |  |  |  |  |  |  |
|  |  | 8.2.2.1. |  | Strengthen the research and assessment on forest biodiversity, expand zones for biodiversity conservation | The research and assessment of forest biodiversity will be strengthened; zones for biodiversity conservation will be expanded. | MENR SCPI MoJ ANAS |  | 2020-2025 |
|  |  | 8.2.2.2. |  | Develop and support the projects aimed at raising public awareness on the importance of forest biodiversity conservation, especially intended for the youth and children | The projects aimed at raising public awareness on the importance of forest biodiversity conservation, especially intended for the youth and children will be developed and supported. | MENR Ministry of Education LEP NGO Mass media |  | 2020-2025 |
|  |  | 8.2.2.3. |  | Identification of the endangered ecosystems and enhancement of the special protection regime | Access to the forest areas of particular importance will be restricted. | MENR |  | 2020-2025 |
|  |  | 8.2.3. Promotion and improvement of the sustainable management of grasslands and cattle-breeding resources around or in the forests |  |  |  |  |  |  |
|  |  | 8.2.3.1. |  | Develop economic incentives and macro-credit programs to change the cattle grazing methods (transition from half-nomad grazing to grazing in a cattle farm) | The half-nomad grazing methods will be gradually changed. | MENR MF Ministry of Economy MoA |  | 2020-2025 |
|  |  | 8.2.3.2. |  | The public awareness of sustainable grazing and grassland use were increased. | The public will be informed well on sustainable grazing and grassland use. | MENR LEP MoA Municipalities |  | 2020-2025 |
|  |  | 8.2.4. Reducing the forest dependence by improving the living standards of the people through the revenue diversity programs |  |  |  |  |  |  |
|  |  | 8.2.4.1. |  | Development and implementation of loan and grant support and local development programs for the local communities | The local communities will be supported. | MENR, MF, Ministry of Economy, MoA, Municipalities |  | 2020-2025 |
|  |  | 8.2.4.2. |  | Promotion of the involvement of the locals (community) in the use of the recreation and tourism areas in the forests and their access to the revenues | The local communities have access to additional revenues. | MENR, STA, LEP, Municipalities |  | 2020-2025 |
|  |  | 8.2.5. Support to and improvement of the efficient and economical use by the people living around the forests and of the use of alternative energy sources |  |  |  |  |  |  |
|  |  | 8.2.5.1. |  | Ensuring the usage of more efficient and less polluting heating system at rural houses and provide them with proper isolation. | Usage of wood reduced at rural areas | MENR, Ministry of Energy, NGO |  | 2020-2025 |
|  |  | 8.2.5.2. |  | Enhancement of the enlightenment activities on the efficient and economical use of energy resources | The enlightenment activities on the efficient and economical use of energy resources will be enhanced. | MENR, Ministry of Energy, Ministry of Education, ANAS, NGO |  | 2020-2025 |
|  |  | 8.2.5.3. |  | To develop and implement program for public awareness on the alternative energy sources. | The public was aware of the alternative energy sources. | MENR, MoA, MoE MoH, LEP, NGO, |  | 2020-2025 |
|  |  | 8.2.5.4. |  | Support to the access by the rural population to the use of alternative energy sources | The access by the rural population to the use of alternative energy sources will be supported. | MENR, Ministry of Energy, Ministry of Economy |  | 2020-2025 |
|  |  | 8.2.6. Improve the status of forests through taking ecologically harmless preventive and responsive measures against harmful diseases and forest fires |  |  |  |  |  |  |
|  |  | 8.2.6.1. |  | Strengthen ecologically harmless preventive and responsive measures against harmful diseases | Ecologically harmless preventive and responsive measures against harmful insects and diseases will be improved. | MENR MoA, MoH |  | 2020-2025 |
|  |  | 8.2.6.2. |  | Strengthen preventive and responsive measures against forest fires, with particular focus on awareness-raising activities | Preventive and responsive measures against forest fires, with particular focus on awareness-raising activities, will be strengthened. | MENR MES, Ministry of Education, LEP, NGO |  | 2020-2025 |
|  |  | 8.2.6.3. |  | Review of the legislation to avoid the fire accidents in the farms or individual owners bordering the forests | The respective actions will be taken to avoid the expected fire accidents in the mentioned areas. | MENR, MES, MoJ, Ministry of Education, NGO |  | 2020-2025 |
|  |  | 8.2.6.4. |  | Arrangement of the use of modern electronic observation devices to reduce the external interventions to the forests and fight against the forest fires | Installation of observation cameras in the areas sensitive against anthropogenic and natural impacts | MENR |  | 2020-2025 |
|  |  | 8.2.6.5. |  | Develop and use public awareness and training programs in connection with the preventive actions and struggling against forest fires with special attention towards the target groups (through television, radio and media, brochures, etc) | Public awareness programs were developed. | MENR, MES, Ministry of Education |  | 2020-2025 |
|  |  | 8.2.6.6. |  | Establish and/or improve access routes to and fire exits from the forests and increase the number of emergency actions for preventing the forest fires. | The sufficient amount of routes and fires exits was established. | MENR, MES |  | 2020-2025 |
|  |  | 8.2.6.7. |  | Take preventive actions in the forest areas practical for recreation and tourism, including the recreation areas belonging to the Forest Fund. | Preventive actions were developed in the forest areas practical for recreation and tourism. | MENR, STA, MES |  | 2020-2025 |
|  |  | 8.2.6.8. |  | Develop organizational points and chemical fire extinguishers, modern fire tracking (camera and computer-based) and warning systems to prevent the forest fires and ignitions. | Organizational points exist with the modern camera and computer systems to fight against the fire. | MENR, MES, MF |  | 2020-2025 |
|  |  | 8.2.7. Raising the knowledge, skills and institutional capacities for the adaptation of forest management to climate change |  |  |  |  |  |  |
|  |  | 8.2.7.1. |  | Increasing knowledge and skills of forestry institutions and other related organizations on climate change adaptation through conducting scientific studies and sharing their results with relevant international institutions and programs | Knowledge and skills forestry institutions and other related organizations on climate change adaptation will be increased through programs to conduct scientific studies and share their results with relevant international institutions. | MENR, MoA, ANAS, International organizations, NGO |  | 2020-2025 |
|  |  | 8.2.7.2. |  | Develop action plans for an adaptation of forest to climate change | Action plans for an adaptation of forest to climate change will be developed. | MENR, MoA, MES, SCPI |  | 2020-2022 |
|  |  | 8.2.7.3. |  | Identify and monitor carbon storage volumes of the forests | Carbon storage volumes of the forests will be identified and monitored. | MENR ANAS International Organizations |  | 2020-2025 |
|  |  | 8.2.7.4. |  | Increase the carbon storage capacity by rehabilitating and improving existing forests, expanding forest areas and planting trees in useful lands | The carbon storage capacity will be increased by rehabilitating and improving existing forests, expanding forest areas and planting trees in useful lands | MENR MoA SCPI AAWF OJSC SAAAR Azerbaijan Railways CJSC LEP Municipalities |  | 2020-2025 |
|  |  | 8.3. Significant expansion of forest areas through strengthening the measures of forest restoration and forestation |  |  |  |  |  |  |
|  |  | 8.3.1. Rehabilitation of degraded forests on the forest fund lands, improvement of forests and expansion of forest lands through forestation in the useful open forest fund lands and in the new land plots allocated to the forestry fund |  |  |  |  |  |  |
|  |  | 8.3.1.1. |  | Regeneration based on surveys and targeted projects, rehabilitation of the degraded forests through restoration and cultivation methods and forestation in the open forestry fund lands | Relevant regeneration, rehabilitation of the degraded forests through restoration and cultivation methods and forestation in the open forestry fund lands will be realized. | MENR MoA LEP NGO Municipalities |  | 2020-2025 |
|  |  | 8.3.1.2. |  | Layout forest parks in the new land plots allocated to the forestry fund | Forest parks in the new land plots allocated to the forestry fund will be laid out. | MENR Ministry of Economy, SCPI MoA, LEP, Municipalities |  | 2020-2025 |
|  |  | 8.3.2. Significant expansion of forest area in Azerbaijan by planting trees in the new land plots allocated to the forestry fund and in lands outside the forestry fund |  |  |  |  |  |  |
|  |  | 8.3.2.1. |  | Identification and allocation of additional lands outside the forestry fund for the purpose of forestation within the framework of a state-supported forestation campaign and on the basis of results of land cadaster | The additional useful lands outside of the forestry fund will be identified and allocated for the purpose of forestation and on the basis of results of land cadaster. | MENR, SCPI, SAAAR AR CJSC AAWF OJSC LEP Municipalities |  | 2020-2025 |
|  |  | 8.3.2.2. |  | Inform relevant government agencies, educational institutions, NGOs, local communities and other stakeholders of the framework of this campaign, encourage their involvement in forestation and tree-planting | Relevant government agencies, educational institutions, NGOs, local communities and other stakeholders will be informed, they will be encouraged to involve in forestation and tree-planting | MENR, Ministry of Education, SAAAR ARCJSC AAWF OJSC, LEP, Municipalities, NGO, Mass media |  | 2020-2025 |
|  |  | 8.3.2.3. |  | Renew technical norms, standards, including financial mechanisms for the organization and regulation of forest restoration activities within the framework of cooperation with relevant government agencies and other stakeholders | Technical norms, standards, including financial mechanisms for the organization and regulation of forest restoration activities will be renewed. | MENR MoJ, MoA, ANAS, NGO |  | 2020-2022 |
|  |  | 8.3.2.4. |  | Research the collection and sowing of forest seeds, the the places for growing saplings, develop norms and standards | The collection and sowing of forest seeds, the growing saplings will be researched and norms and standards will be developed. | MENR MoA, ANAS |  | 2020-2023 |
|  |  | 8.3.2.5. |  | Establish multipurpose tree plantations in the useful and private land plots outside of the forestry fund by forestry enterprises, other interested state agencies, local executive and municipal authorities, private companies | Multipurpose tree plantations in the useful and private land plots outside of the forestry fund will be established by forestry enterprises, other interested state agencies, local executives, municipal authorities and private companies | MENR MoA, SCPI, SAAAR AR CJSC AAWF OJSC LEP Municipalities Private sector |  | 2020-2025 |
|  |  | 8.3.3. Establishing new and up-to-date places for saplings and seed production areas and facilities to meet the growing needs of forestation areas and tree plantations for high-quality planting and sprouting materials, and improving existing infrastructure in this area |  |  |  |  |  |  |
|  |  | 8.3.3.1. |  | Establish new and up-to-date places for saplings, seed production areas, and facilities for obtaining high-quality planting and sprouting materials | New and up-to-date places for saplings, seed production areas and facilities will be established with the purpose of obtaining high-quality planting and sprouting materials | MENR MoA SCPI |  | 2020-2023 |
|  |  | 8.3.3.2. |  | Reconstruction of sapling farms for planting high-quality saplings by closed root system technology meeting the modern requirements. | An appropriate base will be provided for planting saplings with the closed root system. | MENR MoA International organizations |  | 2020-2022 |
|  |  | 8.3.3.3. |  | Improvement of the capacity of the seed growing laboratory under the Ministry | A seed growing laboratory will be reconstructed and upgraded to the modern level. | MENR, International Organizations MoF |  | 2020-2025 |
|  |  | 8.4. Improvement and strengthening of forest legislation, institutional capacity and funding mechanism in the context of sustainable forest management |  |  |  |  |  |  |
|  |  | 8.4.1. Improvement of forest legislation within the framework of advanced forest law and strengthening of a favorable legal framework for sustainable forest management |  |  |  |  |  |  |
|  |  | 8.4.1.1. |  | Make appropriate changes to the Forest Code, other laws and regulatory and normative legal acts on forest management | Appropriate changes will be made to the Forest Code, other laws and regulatory and normative legal acts on forest management. | MENR MoJ, SCPI, MoA |  | 2020-2022 |
|  |  | 8.4.1.2. |  | Improve legal documents (statute, regulations, etc.) regulating the activities of state bodies implementing forest policy and other relevant bodies | Legal documents (statute, regulations, etc.) regulating the activities of state bodies implementing forest policy and other relevant bodies will be improved. | MENR, MoJ, Ministry of Economy, MoA, SCPI, AAWF OJSC, SAAAR, Azerbaijan Railways CJSC |  | 2020-2022 |
|  |  | 8.4.2. Improvement and co-ordination of interrelation of forest policy with other national, regional and sectoral development policies |  |  |  |  |  |  |
|  |  | 8.4.2.1. |  | Establish the National Forest Coordinating (Consultation) Body (Council) with the participation of high-level representatives of relevant state agencies, including financial institutions, in order to coordinate the activities of international organizations (donors) and national policies for the sectors affecting forest development | The National Forest Coordinating (Consultation) Body (Council) will be established with the participation of high-level representatives of relevant state agencies. | MENR MoJ, Ministry of Economy, MoA, MES MoH, MF STA NGO Mass media |  | 2020-2021 |
|  |  | 8.4.2.2. |  | Analysis of the duties and responsibilities of the relevant ministries and other state bodies related to natural resource management, improvement of regulatory documents that define their activities | Regulatory documents that define the activities of the relevant ministries and other state bodies related will be improved. | MENR MoA, Ministry of Education, MES, SCPI, STA AAWF OJSC SAAAR |  | 2020-2022 |
|  |  | 8.4.2.3. |  | Support the development and implementation of joint projects on the protection and use of forests and other natural resources in forest areas | The development and implementation of joint projects on the protection and use of forests and other natural resources in forest areas will be supported. | MENR MoA, Ministry of Education, MES, SCPI, STA, AAWF OJSC SAAAR |  | 2020-2025 |
|  |  | 8.4.3. Increasing institutional capacity, supporting and strengthening the activities of state forest bodies responsible for forest management by introducing up-to-date technical equipment, developing international cooperation |  |  |  |  |  |  |
|  |  | 8.4.3.1. |  | Establish new technical and other service units (non-timber forest products, communication, public relations, and community relations, climate change, etc.) to provide professional experience and services required to achieve strategic goals, provide them with the necessary staff training | New technical and other service units will be established in order to provide professional experience and services, they will be provided with necessary staff training. | MENR MoA Ministry of Economy AAWF OJSC SAAAR Azerbaijan Railways CJSC |  | 2020-2025 |
|  |  | 8.4.3.2. |  | Increase knowledge and skills of forestry workers, improve working conditions, provide forestry enterprises with modern equipment | Knowledge and skills of forestry workers will be increased, working conditions will be improved, and forestry enterprises will be provided with modern equipment. | MENR International organizations |  | 2020-2025 |
|  |  | 8.4.3.3. |  | Develop international cooperation on the issues of forestry within bilateral and multilateral programs and projects, as well as international conventions, organizations, foundations and agencies | International cooperation will be developed on the issues of forestry | MENR MFA, Ministry of Economy, International organizations |  | 2020-2025 |
|  |  | 8.4.4. Improving and strengthening the forest sector financing mechanism, promoting the participation and contribution of other stakeholders in this area |  |  |  |  |  |  |
|  |  | 8.4.4.1. |  | Strengthen financing of the forest sector through the efficient utilization of state budget and extra-budget funds allocation and the increase in forest revenues | Financing of the forest sector will be strengthened through the efficient use of financial resources and the increase in forest revenues. | MENR MF Ministry of Economy MoA AAWF OJSC | 2020-2025 |  |
|  |  | 8.4.4.2. |  | Ensure efficient use of the financial resources allocated to national foundations and private sector as well as international forestry projects | Efficient use of the financial resources allocated to national foundations and private sector as well as international forestry projects will be ensured. | MENR MF International organizations Private sector | 2020-2025 |  |
|  |  | 8.4.4.3. |  | Develop proposals on improving the management of the Fund for Protection and Reproduction of Forests and other funds operating within the competence of MENR | Proposals will be prepared on improving the management of the Fund for Protection and Reproduction of Forests and other funds operating within the competence of MENR | MENR MF MoJ | 2020-2022 |  |
|  |  | 8.4.5. Improving and strengthening forestry education and research for sustainable forest management |  |  |  |  |  |  |
|  |  | 8.4.5.1. |  | Provide forestry enterprises with specialized staff, modern equipment and facilities, strengthen the capacities of staff through increased support for research programs and projects | Forestry enterprises will be provided with specialized staff, modern equipment and facilities, the capacities of staff will be strengthened. | MENR MoA ANAS |  | 2020-2025 |
|  |  | 8.4.5.2. |  | Prepare and implement relevant research projects related to priority issues and problems of forestry, communicate their results and recommendations to scientific research institutes, forestry enterprises, and other stakeholders | Relevant research projects will be prepared and implemented, their results and recommendations will be communicated to scientific research institutes, forestry enterprises, and other stakeholders | MENR MoA ANAS |  | 2020-2025 |
|  |  | 8.4.5.3. |  | Strengthen the potential and programs of the Forestry faculty of the Azerbaijan State Agrarian University, organize specialist training on forestry specialty in other relevant universities | The potential and programs of the Forestry faculty of the Azerbaijan State Agrarian University will be strengthened, and specialist training on forestry specialty in other relevant universities will be organized. | MENR MoA Ministry of Education ANAS |  | 2020-2025 |
|  |  | 8.4.5.4. |  | Establish College of Forestry and Vocational School of Forestry provided with modern equipment, professional staff, and advanced training program | College of Forestry and Vocational School of Forestry will be established. | MENR Ministry of Education |  | 2020-2025 |
|  |  | 8.4.5.5. |  | Improve the knowledge and skills of forestry workers and enhance their qualification skills through relevant courses, training, and learning | The knowledge and skills of forestry workers will be improved and their qualification skills will be enhanced through relevant courses, training, and learning. | MENR Ministry of Education ANAS |  | 2020-2025 |
|  |  | 8.5. Implementation of multi-purpose (integrated) management plans for forest management with a view to sustainable forest management |  |  |  |  |  |  |
|  |  | 8.5.1. Regular monitoring and evaluating of forests on the basis of updated and reliable databases |  |  |  |  |  |  |
|  |  | 8.5.1.1. |  | Elaborate appropriate guidelines to increase institutional capacity for inventory, monitoring, and evaluation of forests with the support of international cooperation projects | Appropriate guidelines will be elaborated in order to increase institutional capacity for inventory, monitoring, and evaluation of forests with the support of international cooperation projects. | MENR SCPI, International organizations |  | 2020-2025 |
|  |  | 8.5.1.2. |  | Renew the inventory and assessment of forests on the basis of modern methods and technologies, establish the forest information and monitoring system | The inventory and assessment of forests will be renewed, and the forest information and monitoring system will be established. | MENR SCPI ANAS, International organizations |  | 2020-2022 |
|  |  | 8.5.1.3. |  | Develop proposals for strengthening institutional capacity and improving the regulatory framework and technical norms (standards), promote legal and technical training for relevant professionals, involving local people and other stakeholders | Proposals for strengthening institutional capacity and improving the regulatory framework and technical norms (standards) will be developed, legal and technical training for relevant professionals, involving local people and other stakeholders will be promoted. | MENR MoA AAWF OJSC NGO |  | 2020-2025 |
|  |  | 8.5.1.4. |  | Develop multifunctional management plans for forest fund lands and resources | Multifunctional management plans for forest fund lands and resources will be developed. | MENR MoA AAWF OJSC International Organizations |  | 2020-2023 |
|  |  | 8.5.1.5 |  | Identify, monitor, assess and report Sustainable Forest Management Criteria and Indicators for Azerbaijan. Test them at local level.. | SFM C&I for Azerbaijan will be identified, monitored, assessed and reported. SFM C&I will be tested in a rayon. | MENR International organizations NGO |  | 2020-2025 |
|  |  | 8.5.2. Promotion of the sustainable use of forests and non-wood products |  |  |  |  |  |  |
|  |  | 8.5.2.1. |  | Update and amendment of norms and regulations on cutting to improve the sanitary conditions of forests | The norms and regulations on cutting to improve the sanitary conditions of forests will be updated and amended. | MENR/FDS |  | 2020-2025 |
|  |  | 8.5.2.2. |  | Performance of the scientific and operative research projects on the non-wood forest products (types, volume, and quality, harvesting, marketing) | The research projects on the non-wood forest products will be performed. | MENR/ FDS Forestry faculty, Other research institutes |  | 2020-2025 |
|  |  | 8.5.2.3. |  | Train the forestry specialists and local groups on the sustainable supply, storage, processing and sale of the non-wood forest products | The forestry specialists and local groups will be trained on the non-wood forest products. | MENR/ FDS NGOs |  | 2020-2025 |
|  |  | 8.5.2.4. |  | Foundation of small-sized supply and processing institutions for the non-wood forest products by the private sector or households | Pilot projects will be implemented for the demonstration of the processing institutions for non-wood forest products | MENR/ FDS MoA |  | 2020-2025 |
|  |  | 8.5.2.5. |  | Improve the road network in the forestry with the special attention towards the possible impacts | The road network will be improved in the forestry. | MENR/ FDS, other relevant government agencies |  | 2020-2025 |
|  |  | 8.5.3. Increasing participation and contribution of relevant government agencies, local executive and municipal bodies, NGOs and other stakeholders in the protection, conservation, rational use and expansion of forests |  |  |  |  |  |  |
|  |  | 8.5.3.1. |  | Participation of government bodies, municipalities, local communities, NGOs, the private sector and other stakeholders in the decision-making and enforcement of forest management, encouraging their rights and responsibilities in this field | Government bodies, municipalities, local communities, NGOs, the private sector and other stakeholders will be able to participate in the decision-making and enforcement of forest management, their rights, and responsibilities in this field will be encouraged | MENR LEP Municipalities Private sector NGO |  | 2020-2025 |
|  |  | 8.5.4. Implementation of sustainable hunting on the basis of the forestry fund by increasing knowledge and awareness of hunting |  |  |  |  |  |  |
|  |  | 8.5.4.1. |  | Establish an appropriate regulatory framework and institutional capacities, as well as appropriate assessment and planning of wildlife and hunting resources | Appropriate regulatory framework and institutional capacities will be established, as well as appropriate assessment and planning of wildlife and hunting resources will be implemented. | MENR MoJ NGO |  | 2020-2023 |
|  |  | 8.5.4.2. |  | Arrange appropriate training for responsible persons for sustainable hunting issues and hunters | Appropriate training for responsible persons for sustainable hunting issues and hunters will be arranged. | MENR STA NGO |  | 2020-2025 |
|  |  | 8.6. Awareness raising on the benefits of forests and involving the people in the sustainable forest management |  |  |  |  |  |  |
|  |  | 8.6.1.1. Development of programs on the necessary communication and information skills connected with the importance of forests |  |  |  |  |  |  |
|  |  | 8.6.1.1. |  | Develop educational programs on the necessary communication skills and the opportunities for raising awareness on the importance of forests in forestry institutions and related institutions | To this end, educational programs on the necessary communication skills and the opportunities for raising awareness on the importance of forests in forestry institutions and related institutions will be developed. | MENR Ministry of Education MoA AAWF OJSC |  | 2020-2022 |
|  |  | 8.6.1.2. |  | Introduce measures to increase participation and contribution of relevant government agencies, local executive and municipal bodies, NGOs and other stakeholders in public awareness activities for the protection and development of forests, natural environment, and biodiversity, promote their projects and programs through supporting financial and institutional mechanisms and other activities | Measures for the protection and development of forests, natural environment and biodiversity will be introduced, projects and programs through supporting financial and institutional mechanisms and other activities will be promoted. | MENR MoE, MoA, NGO |  | 2020-2025 |
|  |  | 8.6.1.3. |  | Pay special attention to inform young people and children through innovative and attractive educational programs | Special attention will be paid to inform young people and children through innovative and attractive educational programs. | MENR MoE, MES MoA, LEP NGO |  | 2020-2025 |
|  |  | 8.6.1.4. |  | Develop and implement special propaganda and campaign programs to increase public awareness through mass media | Special propaganda and campaign programs will be developed and implemented in order to increase public awareness through mass media | MENR ANAS NGO |  | 2020-2025 |
|  |  | 8.6.1.5. |  | Organize public seminars and meetings on the forestry and environmental matters | The public will be informed on the forestry and environmental matters | MENR, Ministry of Education, LEP, NGOs |  | 2020-2025 |
|  |  | 8.6.1.6. |  | Implement the corresponding educational and awareness building activities on forestry, ecology and other environmental matters for schoolchildren | Schoolchildren will be informed on forestry, ecology and other environmental matters. | MENR/FDS, Ministry of Education, NGOs |  | 2020-2025 |

| Acronyms |  |
| --- | --- |
| MENR | Ministry of Ecology and Natural Resources of the Republic of Azerbaijan |
| MoE | Ministry of Economy of the Republic of Azerbaijan |
| MoJ | Ministry of Justice of the Republic of Azerbaijan |
| MoE | Ministry of Education of the Republic of Azerbaijan |
| MES | Ministry of Emergency Situations of the Republic of Azerbaijan |
| MF | Ministry of Finance of the Republic of Azerbaijan |
| MFA | Ministry of Foreign Affairs of the Republic of Azerbaijan |
| MoA | Ministry of Agriculture of the Republic of Azerbaijan |
| MTCHT | Ministry of Transport, Communications and High Technologies of the Republic of Azerbaijan |
| MoH | Ministry of Health of the Republic of Azerbaijan |
| MoC | Ministry of Culture of the Republic of Azerbaijan |
| STA | State Tourism Agency of the Republic of Azerbaijan |
| SCC | State Customs Committee of the Republic of Azerbaijan |
| SCPI | State Committee on Property Issues of the Republic of Azerbaijan |
| MoE | Ministry of Energy of the Republic of Azerbaijan |
| SOCAR | State Oil Company of the Republic of Azerbaijan |
| ANAS | Azerbaijan National Academy of Sciences |
| AAWF OJSC | Azerbaijan Amelioration and Water Farm Open Joint Stock |
| SAAAR | State Agency of Azerbaijan Automobile Roads |
| AR CJSC | Azerbaijan Railways CJSC |
| LEP | Local executive powers |
| NGO | Non-governmental organizations |
| MM | Mass media |